American International University Bangladesh (AIUB)

Department of Computer Science

# Faculty of Science & Technology (FST)

BUS TRACKING SYSTEM

A Software Engineering Project

Supervised By -  Saeeda Sharmeen

Submitted By:  Group 6

| Semester: Summer_23_24 |  | Section: I | Group Number: 7 |  |
| --- | --- | --- | --- | --- |
| SN | Student Name | Student ID | Contribution (%) | Individual Marks |
| 1 | TALUKDER HASNAT ZADID | 22-46808-1 | 20% |  |
| 2 | BISHAL ROY | 18-37791-2 | 20% |  |
| 3 | SHRABASTI ADHIKARI | 21-45450-3 | 20% |  |
| 4 | MST.RIMVI RAHMAN | 21-45496-3 | 20% |  |
| 5 | HASAN MAHMUD | 22-47240-1 | 20% |  |

The project will be Evaluated for the following Course Outcomes

| Your Project will be Evaluated based on the following marking criteria |  | Marks: 20 |
| --- | --- | --- |
| Design the System Interface (UI/UX design) | [5 Marks] |  |
| Prepare Test cases and Test plan | [5 Marks] |  |
| Prepare Project Schedule with Effort estimation | [5 Marks] |  |
| Identify potential risks and prepare a risk management plan | [5 Marks] |  |

UI/UX Design :

Fig-1.1 : Landing Page                                          Fig 1.2 : Guideline Page 1

Fig 1.3 : Guideline Page 2                                  Fig 1.4 : Guideline Page 3

Fig 1.5 : Registration Page  1                           Fig 1.6 : Registration Page 2

Fig 1.7 : Registration Verification                        Fig 1.8 : Route Searching  Page

Fig 1.9 : Route Selection Page                              Fig  2.0 : Bus Selection Page

=

Fig  2.1 : Bus Tracking  Page                                               Fig 2.2 : Map Page

Fig 2.3 : Profile Page                                      Fig 2.4 : User Information Page

Fig  2.5 : Notification Page                                    Fig  2.6 : Helpline Page

Test Case

| Project Name: Bus Tracking System |  |  |  |  |  |  |  | Test Designed by: Hasan Mahmud |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Test Case ID: PAGE_1.4 |  |  |  |  |  |  |  | Test Designed date: 11/09/2024 |  |  |  |  |  |  |  |  |
| Test Priority (Low, Medium, High): High |  |  |  |  |  |  |  | Test Executed by: Hasan Mahmud |  |  |  |  |  |  |  |  |
| Module Name: Log in |  |  |  |  |  |  |  | Test Execution date: 15/09/2024 |  |  |  |  |  |  |  |  |
| Test Title: Registration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Description: Register using phone number |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Precondition (If any): User Must Have Valid Username and Email |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test Steps |  | Test Data |  |  | Expected Results |  |  |  |  |  | Actual Results |  |  | Status (Pass/Fail) |  |  |
| - Go to Sign in - Enter Phone Number - Click Continue |  | 1.Phone Number |  |  | Registration Successful |  |  |  |  |  | As Expected |  |  | Pass |  |  |
| Post Condition: User is successfully registered to the app. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Name: Bus Tracking System |  |  |  |  |  |  |  |  | Test Designed by: Talukder Hasnat Zadid |  |  |  |  |  |  |  |
| Test Case ID: PAGE_1.5 |  |  |  |  |  |  |  |  | Test Designed date: 11/09/2024 |  |  |  |  |  |  |  |
| Test Priority (Low, Medium, High): High |  |  |  |  |  |  |  |  | Test Executed by: Talukder Hasnat Zadid |  |  |  |  |  |  |  |
| Module Name: Login via Google and Facebook |  |  |  |  |  |  |  |  | Test Execution date: 15/09/2024 |  |  |  |  |  |  |  |
| Test Title: Login Verification |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Description: Verify log in with OTP Verification |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Precondition (If any): User must enter a valid username and Email |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test Steps |  |  | Test Data |  |  | Expected Results |  |  |  |  |  | Actual Results |  |  | Status (Pass/Fail) |  |
| 1.Go to the application 2. Enter Username 3.Enter an E-mail - Receive OTP - Enter the OTP - Click on Continue |  |  | Username: E-mail: OTP |  |  | User should be verified by correct OTP |  |  |  |  |  | As Expected |  |  | Pass |  |
| Post Condition: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Name: Bus Tracking System |  |  |  |  |  |  |  |  | Test Designed by: Talukder Hasnat Zadid |  |  |  |  |  |  |  |  |
| Test Case ID: PAGE_1.5 |  |  |  |  |  |  |  |  | Test Designed date: 11/09/2024 |  |  |  |  |  |  |  |  |
| Test Priority (Low, Medium, High): High |  |  |  |  |  |  |  |  | Test Executed by: Talukder Hasnat Zadid |  |  |  |  |  |  |  |  |
| Module Name: Guest Login |  |  |  |  |  |  |  |  | Test Execution date: 15/09/2024 |  |  |  |  |  |  |  |  |
| Test Title: Login to Route Search |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Description: Observe Route Searching Areas |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Precondition (If any): User must enter a valid username and Email |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test Steps |  |  | Test Data |  |  | Expected Results |  |  |  |  |  | Actual Results |  |  | Status (Pass/Fail) |  |  |
| - Click to Continue as guest |  |  |  |  |  | User should be able To access the route Searching page |  |  |  |  |  | As Expected |  |  | Pass |  |  |
| Post Condition: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Test Steps | Test Data | Expected Results | Actual Results | Status (Pass/Fail) |
| --- | --- | --- | --- | --- |
| 1. Go to Location Entry Page |  | The location entry page should load successfully. | Location entry page loaded successfully. | Pass |
| 2. Enter Current Location | Jamuna Future Park | Location should be accepted without errors. | Location accepted without errors. | Pass |
| 3. Enter Destination | Brac,University | Destination should be accepted without errors. | Destination accepted without errors. | Pass |
| 4. Choose Location on Map |  | Map should allow selection of a point. | Map selection functionality not working. | Fail |
| 5. Verify Nearby Buses Appear |  | A list of nearby buses should be displayed. | Nearby buses are not listed successfully. | Fail |

| Project Name: Bus Tracking System |  |  | Test Designed by: Bishal Roy |  |  |
| --- | --- | --- | --- | --- | --- |
| Test Case ID: PAGE_1.7 |  |  | Test Designed date: 12/09/2024 |  |  |
| Test Priority (Low, Medium, High): High |  |  | Test Executed by: Bishal Roy |  |  |
| Module Name: Bus Selection |  |  | Test Execution date:15/09/2024 |  |  |
| Test Title: User should be able to select bus based on their requirments |  |  |  |  |  |
| Description: Test application Blood Request page |  |  |  |  |  |
| Precondition (If any): User must be logged in |  |  |  |  |  |
| Test Steps | Test Data | Expected Results |  | Actual Results | Status (Pass/Fail) |
| - Go to the application - Choose Current Location - Choose Destination | Users current location and destination | User request should get successful |  | As Expected | Pass |
| Post Condition: User can select Bus according to their requirements |  |  |  |  |  |
| Project Name: Bus Tracking System |  |  | Test Designed by: Bishal Roy |  |  |
| Test Case ID: PAGE_1.7 |  |  | Test Designed date: 12/09/2024 |  |  |
| Test Priority (Low, Medium, High): High |  |  | Test Executed by: Bishal Roy |  |  |
| Module Name: Bus Selection |  |  | Test Execution date:15/09/2024 |  |  |
| Test Title: User should be able to select bus based on their requirments |  |  |  |  |  |
| Description: Test application Blood Request page |  |  |  |  |  |
| Precondition (If any): User must be logged in |  |  |  |  |  |
| Test Steps | Test Data | Expected Results |  | Actual Results | Status (Pass/Fail) |
| - Go to the application - Choose Current Location - Choose Destination | Users current location and destination | User request should get successful |  | As Expected | Pass |
| Post Condition: User can select Bus according to their requirements |  |  |  |  |  |

Summary of Failed Test Cases:

1. Real-Time Bus Tracking:Delays occurred under high user loads.

2. Notification for Delays: Notifications were delayed during network congestion.

3. Offline Mode: Syncing issues caused outdated information to display temporarily.

Project Management Plan:

Project Scheduling:

Effort estimation:

1. Identify Critical Features

From the report, we have several functional requirements. To meet the 4-week deadline, we will focus on the most critical features for an MVP (Minimum Viable Product):

Essential Features:

- User Login and Authentication

- Real-Time Bus Tracking

- Estimated Time of Arrival (ETA)

Additional Features (Post-MVP):

- Notifications and Alerts

- Data Management and Privacy

2. Estimate Story Points

Assign story points based on complexity for the essential features

| User Story | Story Points |
| --- | --- |
| User Login and Authentication | 5 |
| Real-Time Bus Tracking | 8 |
| Estimated Time of Arrival (ETA) | 8 |

Total Story Points for MVP:
5 + 8 + 8 = 21 Story Points

3. Determine Team Velocity

Assuming the team can handle about 7 story points per week given the time constraint:

4. Calculate Sprints Required

Given the 4-week timeframe, we can structure the sprints as follows:

- Total Weeks Available: 4

- Story Points Per Week: 7

- Total Capacity in 4 Weeks: 7 points/week × 4 weeks = 28 story points

Since the MVP requires 21 story points, the team can complete this within the available capacity.

5. Sprint Planning

Here’s how we can distribute the workload across the 4 weeks:

Week 1

- Focus: User Login and Authentication (5 points)

- Activities: Design and implement user account creation, login, and password recovery.

Week 2

- Focus: Real-Time Bus Tracking (8 points)

- Activities: Implement bus location tracking using Google Maps API; display bus positions on the map.

Week 3

- Focus: Estimated Time of Arrival (ETA) (8 points)

- Activities: Develop ETA calculation based on traffic data; integrate with the tracking system.

Week 4

- Focus: Finalization and Testing

- Activities:

  - Conduct user testing and debugging.

  - Review functionality and refine based on feedback.

  - Prepare for deployment.

6. Incorporate Reviews and Retrospectives

At the end of each week, we can include a brief review and retrospective to ensure alignment and incorporate feedback:

- Week 1 Review: Discuss user login implementation.

- Week 2 Review: Validate tracking feature functionality.

- Week 3 Review: Confirm ETA calculations are accurate.

- Week 4: Final review before deployment.

Summary

- Total Story Points for MVP: 21

- Available Capacity: 28 story points in 4 weeks

- Sprint Structure:

  - Week 1: User Login and Authentication

  - Week 2: Real-Time Bus Tracking

  - Week 3: Estimated Time of Arrival (ETA)

  - Week 4: Final Testing and Review

By focusing on essential features first and allowing room for testing and refinement, this plan ensures the project is delivered within the 4-week timeline while maintaining quality and usability.

Word Breakdown Structure (WBS) :

Risk Analysis:

1. Technical Risks:

- GPS Signal Inaccuracy: Environmental factors may cause incorrect location tracking.

Mitigation: Use Wi-Fi/cellular triangulation and smoothing algorithms.

- System Integration Failures: Incompatibilities with other systems can cause data issues.

Mitigation: Thorough testing and modular architecture.

- Scalability: System may slow down as user load increases.

Mitigation: Cloud infrastructure with auto-scaling and load testing.

- Algorithm Efficiency: May fail to account for real-time conditions.

Mitigation: Use live traffic data and machine learning.

2. Operational Risks:

- System Downtime: Server issues can disrupt service.

Mitigation: Redundancy and quick-response alert systems.

- Device Failure on Buses: Hardware issues may result in data loss.

Mitigation: Regular maintenance and remote diagnostics.

- Driver Non-Compliance: Drivers might tamper with devices.

Mitigation: Training, monitoring, and penalties.

3. User-Related Risks:

- Low Adoption: Users may be reluctant to use the system.

Mitigation: Awareness campaigns and user-friendly design.

- Poor UX: Difficult interfaces lead to low satisfaction.

Mitigation: UX testing and feedback loops.

4. Data Security Risks:

- Data Breaches: Exposure of sensitive data.

Mitigation: Encryption, secure authentication, and regulatory compliance.

- Location Data Misuse: Potential privacy violations.

Mitigation: Anonymize data and enforce strict policies.

5. Project Management Risks:

- Scope Creep: Uncontrolled feature expansion.

Mitigation: Clear scope and change management.

- Resource Constraints: Shortages in skilled personnel.

Mitigation: Hire early or outsource.

- Timeline Slippage: Project delays.

Mitigation: Realistic scheduling with buffer times.

6. External Risks:

- Regulatory Changes: New laws may impact the project.

Mitigation: Stay updated on regulations.

- Economic/Environmental Factors: Disruptions like economic downturns or disasters.

Mitigation: Contingency planning and infrastructure redundancy.

Risk Matrix Summary:

| Risk | Probability | Impact | Risk Level | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| GPS Signal Inaccuracy | Medium | High | High | Implement multi-source tracking and filtering algorithms |
| System Integration Failures | Low | High | Medium | Thorough integration testing and modular architecture |
| Scalability Issues | Medium | Medium | Medium | Cloud-based infrastructure and load testing |
| Device Failure on Buses | Medium | Medium | Medium | Remote diagnostics and regular maintenance |
| Data Breaches | Low | High | Medium | Encryption, secure authentication, compliance with laws |
| Low User Adoption | Medium | High | High | Awareness campaigns and continuous feedback loops |
| Scope Creep | Medium | High | Medium | Define scope clearly and manage changes effectively |

Potential Risks in Project Development and Mitigation Plan

1. Technical Risks:

- Risk:Integration Issues with APIs (e.g., Google Maps, GPS)

- Description: Challenges may arise when integrating third-party APIs, leading to delays or     performance issues.

Mitigation Plan:

- Conduct thorough research and testing of APIs before implementation.

- Develop a prototype to test API integration early in the project.

- Maintain close communication with API providers for support and updates.

- Risk:Inaccurate GPS Data

- Description: Inaccurate or delayed GPS data can lead to poor user experience and trust issues.

- Mitigation Plan:

- Implement fallback mechanisms (e.g., historical data) to estimate bus locations.

- Regularly monitor and validate the GPS data accuracy during development.

2. Project Management Risks:

Risk:Scope Creep

- Description: The project may expand beyond the original requirements, leading to increased costs and timelines.

- Mitigation Plan:

- Clearly define project scope and requirements at the outset.

- Use a change management process to evaluate and approve any additional requests.

- Regularly review project milestones and timelines to ensure alignment with goals.

- Risk:Underestimation of Effort and Resources

- Description:Underestimating the time or resources needed can lead to project delays.

- Mitigation Plan:

- Use detailed task breakdown and estimation techniques.

- Review estimates with the team and adjust based on feedback and historical data.

- Include buffer time in the project timeline to accommodate unexpected challenges.

3.Human Resource Risks:

  - Risk:Team Member Turnover

  - Description:Losing key team members can disrupt progress and delay project completion.

  - Mitigation Plan:

  - Document processes and knowledge sharing to ensure continuity.

  - Foster a positive work environment to enhance team retention.

  - Cross-train team members to ensure coverage for critical tasks.

  - Risk:Skills Gap

  - Description:Team members may lack specific skills required for the project, leading to inefficiencies.

  - Mitigation Plan:

  - Conduct a skills assessment at the start of the project.

  - Provide training and resources for team members to acquire necessary skills.

  - Consider hiring additional experts or consultants as needed.

4. Quality Assurance Risks:

  - Risk: Inadequate Testing

  - Description:Insufficient testing can lead to software bugs and poor user experience at launch.

  - Mitigation Plan:

  - Develop a comprehensive testing strategy, including unit, integration, and user acceptance testing.

  - Allocate dedicated time for testing in the project schedule.

  - Involve end-users in testing to gather feedback and identify issues early.

  - Risk: Performance Issues

  - Description:The application may not perform well under high user load, resulting in slow response times.

  - Mitigation Plan:

  - Conduct load testing to simulate high user traffic and identify performance bottlenecks.

  - Optimize code and infrastructure based on testing results.

  - Implement a scalable architecture that can handle increased usage.

5. Compliance and Legal Risks:

    - Risk:Data Privacy Violations

    - Description: Failure to comply with data protection regulations (e.g., GDPR) can result in legal penalties.

    - Mitigation Plan:

    - Conduct a thorough review of data privacy laws applicable to the project.

    - Implement data encryption and anonymization techniques to protect user data.

    - Regularly review and update privacy policies and practices in accordance with regulations.

    - Risk: Licensing Issues with Third-Party Software

    - Description:Use of unlicensed software or APIs may lead to legal repercussions.

    - Mitigation Plan:

    - Ensure all third-party tools, libraries, and APIs are properly licensed.

    - Maintain a record of all software licenses and ensure compliance.

    - Review licensing agreements regularly to avoid violations.

THE END